StyleSnap

Chrome Extension

Product Requirements Document  ·  v1.0

Author Guru (Soham Belwadkar)

Status Draft v1.0

Date July 2026

Product Omenova Studio

# 1. Executive Summary

StyleSnap is a Manifest V3 Chrome extension that lets any developer visit a website, click a single button, and receive a complete, developer-ready design system — covering tokens, layout structure, component code, and AI-tool-optimised prompts — without needing a UI/UX designer or a paid design tool.

The two closest existing tools (Design System Extractor by noti.vn and DESIGN.md / TypeUI) each solve a slice of this problem. StyleSnap is the first extension to unify all three pillars in one product:

| Pillar | What it means |
| --- | --- |
| AI-Prompt-First | Every extraction outputs a ready-to-paste master prompt tuned for Cursor, Claude Code, v0, Bolt, or Lovable |
| Visual Fidelity | Captures layout structure and screenshots, not just token values, so rebuilds look right |
| Full Package | Tokens + layout + component code + assets — nothing left for the developer to hunt down manually |

StyleSnap is designed as a portfolio-grade, production-quality project delivered across three progressive versions, each shippable to the Chrome Web Store.

# 2. Problem Statement

## 2.1  The Developer Pain Point

A developer finds a website whose look and feel they want to replicate. Currently their options are:

- Hire a UI/UX designer to produce Figma files — expensive, slow (days or weeks)

- Manually inspect every element in DevTools — accurate but extremely tedious (hours)

- Use an existing extraction extension — partially useful, but incomplete output

## 2.2  Gap in Existing Tools

| Feature | Design System Extractor | DESIGN.md / TypeUI | StyleSnap (V1–V3) |
| --- | --- | --- | --- |
| Design token extraction | ✅ Yes | ✅ Yes | ✅ Yes |
| Per-AI-tool tuned prompts | ❌ No | ⚠️ Generic only | ✅ Per-tool (V2) |
| Layout / section structure | ❌ No | ❌ No | ✅ Yes (V2) |
| Component detection + code | ⚠️ Single element only | ❌ No | ✅ Yes (V2) |
| Screenshot bundle | ❌ No | ❌ No | ✅ Yes (V2) |
| Animation/scroll detection | ❌ No | ❌ No | ✅ Yes (V3) |
| Chrome Web Store users | ~767 | ~20,000 | Target: 5,000 by V2 |

# 3. Goals & Non-Goals

## 3.1  Goals

- Deliver a free, fully client-side Chrome extension with zero backend infrastructure

- Match and exceed all features present in both reference extensions at V1

- Introduce layout, component, and AI-prompt features that no competitor offers at V2

- Add animation and 3D/WebGL detection in V3

- Produce a portfolio-quality case study documenting architecture decisions and trade-offs

- Publish to the Chrome Web Store at each version milestone

## 3.2  Non-Goals

- No backend server, user accounts, or paid tier at V1–V2

- No support for Firefox or Safari at V1–V2 (Chrome-only)

- No pixel-perfect full-page reconstruction or Figma file export

- No reverse-engineering of minified/obfuscated JavaScript logic

- Full 3D scene reconstruction from WebGL/Three.js is out of scope (detection + stats only)

# 4. Target Users

| User Type | Profile | Primary Need |
| --- | --- | --- |
| Solo/Freelance Developer | No dedicated designer; builds client sites rapidly | Fast, actionable design specs |
| AI-Coder / Indie Builder | Uses Cursor, v0, Bolt, Claude Code daily; needs high-quality context for accurate AI-generated UI | Ready-to-paste AI master prompt |
| Agency / Dev Team | Competitor analysis, rapid prototyping, design system audits | Structured token/component exports |

# 5. Product Versioning

StyleSnap is delivered across three progressive versions, each independently shippable to the Chrome Web Store.

## Version 1  —  Core Parity (Accurate Basics)

Goal: Build a solid, accurate, free extension that matches everything both reference extensions offer. Nothing fancy — but more reliable and better UI than either competitor.

- Design token extraction: colors (with usage frequency + context), typography (families, sizes, weights, line-height, letter-spacing), spacing scale, border-radius values, box shadows, z-index scale, breakpoints

- Export formats: DESIGN.md (AI-readable markdown), tokens.json, Tailwind config (tailwind.config.js)

- Element inspector: hover over any element on the page → copy its full computed CSS and HTML snippet

- Asset finder: scan and preview all SVGs, images, and icons on the page with downloadable ZIP export

- Side panel UI: persistent React-based side panel (Chrome Side Panel API) — clean, non-intrusive

- One-click Extract Full Page button

- Extraction history: last 10 extractions saved locally (chrome.storage.local)

V1 timeline target: 3 weeks

## Version 2  —  Upgraded Accuracy & Depth

Goal: Introduce features that neither competitor has, pulling StyleSnap clearly ahead.

- Layout/structure extraction: section-by-section page breakdown (hero, nav, footer, grid system, flex patterns, column counts, gap values, responsive behaviour per breakpoint)

- Component detection: identify recurring UI patterns — buttons, cards, navbars, forms, modals, badges — extract their HTML structure and computed CSS as reusable, copy-ready code snippets

- components.md export: a structured component library file generated from extracted components

- Per-AI-tool master prompt: tuned prompt templates for Cursor, Claude Code, v0, Bolt, and Lovable — each AI tool gets a prompt structured to its own conventions and context-window preferences

- Screenshot bundle: full-page screenshot + per-section screenshots, exported as a ZIP for visual reference

- Edge-case handling: Tailwind utility-class-heavy sites, CSS-in-JS (styled-components, Emotion), CSS custom property (variable) cascade resolution

V2 timeline target: weeks 4–10

## Version 3  —  Extreme Features

Goal: The definitive version — adds animation/scroll detection and 3D/WebGL presence identification, features no competitor currently ships.

- Animation & scroll-effect detection: GSAP + ScrollTrigger, Framer Motion, AOS, Lenis, Locomotive Scroll, ScrollMagic — outputs written description of detected effects (e.g. "Hero section: GSAP ScrollTrigger, pin + scrub, 0.8s ease-out, trigger at 20% viewport entry")

- Detection method: inject content script into page main world; read window globals (window.gsap, ScrollTrigger.getAll(), window.LocomotiveScroll) and DOM data attributes (data-aos, data-scroll) for accurate library-level detection

- Detection accuracy tiers documented in output: Tier 1 (library-based — highly accurate), Tier 2 (heuristic — approximate), Tier 3 (vanilla custom scroll — presence only)

- 3D/WebGL detection: Three.js presence (window.THREE), renderer info, draw call stats — best-effort, not full scene reconstruction

- Stretch: diff mode (compare two sites' design systems), clone confidence score, direct push to Cursor/v0 project

V3 timeline target: weeks 11–12

# 6. Feature Details

## 6.1  Design Token Extraction

The extraction engine runs as an injected content script scanning all rendered elements via getComputedStyle(). It identifies and deduplicates:

- Colors: background-color, color, border-color, outline-color — ranked by frequency of occurrence across the DOM, grouped into primary/secondary/accent/neutral/semantic palettes

- Typography: font-family, font-size, font-weight, line-height, letter-spacing, text-transform — deduplicated into a type scale (H1–H6 + body + caption)

- Spacing: all margin and padding values normalised to a rem/px scale, identifying repeating intervals as the spacing system

- Shadows: box-shadow values deduplicated into an elevation scale (0, sm, md, lg, xl)

- Border radii: all border-radius values deduplicated and named (none, sm, md, lg, full)

- Breakpoints: detected by scanning @media queries via the CSSStyleSheet API

## 6.2  Element Inspector

On activation, the content script attaches mouseover and click listeners to the live page. Hovering highlights the element with a bounding-box overlay; clicking freezes the selection and displays its computed CSS + outerHTML in the side panel with a one-click copy button. Escape clears the selection.

## 6.3  Asset Finder

Scans the DOM for all <img>, <svg>, <picture>, <video>, and CSS background-image references. Displays thumbnails in a grid inside the side panel. Each asset can be individually copied (URL or data URI) or all assets exported as a ZIP archive via the browser File System Access API.

## 6.4  Export Formats

| Format | Content | Available from |
| --- | --- | --- |
| DESIGN.md | AI-readable full design system in markdown | V1 |
| tokens.json | Machine-readable design tokens (W3C token format) | V1 |
| tailwind.config.js | Drop-in Tailwind v3/v4 config with extracted theme | V1 |
| components.md | Extracted component library with code snippets | V2 |
| Master Prompt (.txt) | Per-AI-tool ready-to-paste prompt (Cursor / Claude Code / v0 / Bolt / Lovable) | V2 |
| Screenshot ZIP | Full-page + per-section screenshots for visual reference | V2 |

## 6.5  Side Panel UI

Built with React 18 + Tailwind CSS, rendered in the Chrome Side Panel (chrome.sidePanel API, available since Chrome 114). The panel persists as the user scrolls or interacts with the page — it does not close on navigation like a popup would.

- Tabs: Tokens · Components · Assets · AI Prompt · History

- Live preview: color swatches, font specimens, spacing visualiser

- Export target selector: choose AI tool before copying master prompt

- Dark/light theme toggle (inherits system preference by default)

- Extraction history: last 10 sessions stored in chrome.storage.local, each searchable by URL/date

# 7. Success Metrics

| Metric | V1 Target | V2 Target | V3 Target |
| --- | --- | --- | --- |
| Chrome Web Store installs | 200+ | 2,000+ | 5,000+ |
| Average rating | ≥ 4.0 / 5 | ≥ 4.3 / 5 | ≥ 4.5 / 5 |
| Token extraction accuracy (manual audit of 10 test sites) | ≥ 95% | ≥ 97% | ≥ 98% |
| Animation library detection recall (10 known sites) | N/A | N/A | ≥ 90% |
| Portfolio case study published | After V1 ship | After V2 ship | After V3 ship |

# 8. Constraints & Assumptions

## 8.1  Technical Constraints

- Must use Manifest V3 — Manifest V2 is being deprecated in Chrome by end of 2025

- Content scripts run in an isolated world by default; reading page JS globals (for animation detection) requires executing scripts in the "MAIN" world via chrome.scripting.executeScript

- chrome.storage.local has a 5MB limit by default; the "unlimitedStorage" permission is required for storing screenshot data. Screenshots will use IndexedDB as primary blob storage

- Service workers (background scripts in MV3) are ephemeral — they terminate when idle. No persistent in-memory state is possible; all state must be persisted to chrome.storage or IndexedDB before the worker sleeps

- The chrome.tabs.captureVisibleTab API can only capture the visible viewport, not a full page in one call — full-page screenshots require scroll-and-stitch logic

- Sites using strict Content Security Policy (CSP) may block injected scripts in certain contexts

## 8.2  Assumptions

- The developer is the primary user — the UI can be information-dense; it does not need to be beginner-friendly

- All processing runs fully client-side in the browser — no external API calls required for V1–V2

- The extension targets Chrome 114+ (side panel API availability)

- Privacy-first: no user data leaves the browser at any version

# 9. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Component detection heuristics produce too many false positives | High | High | Build a confidence-score system; only surface components above a threshold. User can override. |
| Sites with heavy CSS-in-JS produce incomplete token maps | Medium | Medium | Detect CSS-in-JS usage and warn the user; fall back to computed styles as ground truth |
| Chrome Web Store review rejection | Low | High | Request only minimum permissions (activeTab, scripting, storage, sidePanel). No remote code execution. |
| Animation detection misses obfuscated or bundled GSAP | Medium | Low | Fall back to heuristic detection (CSS transition/animation property scanning, IntersectionObserver detection) |
| CSP blocks content script injection on some sites | Low | Medium | Display a clear error state in the panel with guidance; document known incompatible site patterns |

# 10. Out of Scope (All Versions)

- Full Figma file export or reverse Figma import

- Full 3D scene reconstruction from WebGL/Three.js (detection + metadata only)

- User authentication, cloud sync, or collaboration features

- Firefox or Safari support at V1–V2

- Reverse-engineering of minified or obfuscated JavaScript application logic

- Automated accessibility auditing (separate product territory)

# 11. Appendix

## 11.1  Reference Extensions

- Design System Extractor by noti.vn — chrome.google.com/webstore, ~767 users, v1.0, updated May 2026

- DESIGN.md Style Extractor by TypeUI / Bergside SRL — chrome.google.com/webstore, ~20,000 users, v0.4.0, updated April 2026

## 11.2  Glossary

- Design Token: a named value representing a design decision (e.g. --color-primary: #4F46E5)

- Master Prompt: a structured plain-text prompt containing the full design system context, ready to paste into an AI coding tool

- MV3: Manifest Version 3, the current Chrome extension architecture standard

- Side Panel: a persistent browser-native panel alongside the active tab, available since Chrome 114

- MAIN world: the page's own JavaScript execution context, distinct from the isolated content script context

- Tier 1/2/3: StyleSnap's internal accuracy classification for animation detection confidence

## 11.3  Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0 | July 2026 | Guru (Soham Belwadkar) | Initial PRD — all three versions defined |